**Product Backlog**

\*\*The red colored stories will be released for the half-way checkpoint

|  |  |  |  |
| --- | --- | --- | --- |
|  | **User Story** | **Story Points** | **Risk Level** |
| **Habit** | Add a habit  and its details  Plan the regularity  of the habit  View the  details of a habit  04.01  05.01  06.01  07.01  08.01  09.01 | 2  6  2 | Low  Medium  Low |
| **Habit Events** | 01.01  02.01  03.01  04.01  05.01  06.01 |  |  |
| **Profile** | 01.01 |  |  |
| **Habit Following and Sharing** | Ask to follow another user and their habits  Accept or deny follow requests  View habits and have a visual indicator of those I follow | 5  5  3 | Medium  Medium  Low |
| **Geolocation**  **And Maps** | Add optional location to habit event | 4 | Low |